Risk Response Plan and Register

| Project Name: Mechanical Cart Project | Prepared by Team: Atlas | Date: 2025/12/22 |
| --- | --- | --- |
| Course Code: B39VS | Contact Name: Haifeng Xia | Customer/End User group: Company |
| Year of study/Discipline: 3 | Project Manager: Luyang Chen | Project Sponsor: University |

| WBS Number | Risk Event | Risk Type | Probability | Impact | Risk Response | Risk Owner |
| --- | --- | --- | --- | --- | --- | --- |
| 1.3 | Unreasonable project schedule planning leads to delays in subsequent phases | Schedule Risk | Medium | High | 1. Refine task timelines; 2. Sync progress weekly and adjust plans promptly | Luyang Chen (Manager) |
| 2.2 | Robotic arm design fails to meet load-bearing requirements | Technical Risk | Medium | High | 1. Conduct structural stress simulations in advance; 2. Consult mechanical designer for optimization | Kun Chen (Chief Mechanical Designer) |
| 2.5 | Hardware procurement delays or component shortages | Resource Risk | Medium | High | 1. Confirm supplier lead times in advance; 2. Prepare 2-3 alternative suppliers | Kun Chen (Assembly Engineer) |
| 3.2 | Motor control code bugs affect motion accuracy | Technical Risk | Medium | Medium | 1. Test code in modules; 2. Collaborate with electrical engineer (Xikai Wang) for joint debugging | Xuehao Shi (Software Engineer) |
| 3.4 | Sensor data processing algorithms have low accuracy | Technical Risk | Medium | Medium | 1. Test algorithms with real sensor data; 2. Adjust parameters based on field test | Xuehao Shi (Software Engineer) |
| 4.2 | Incorrect electronic wiring causes circuit malfunctions | Quality Risk | Medium | Medium | 1. Cross-check circuit diagrams before wiring; 2. Conduct double verification after completion | Xikai Wang (Electrical Wiring Engineer) |
| 4.3 | Software-hardware integration conflicts cause system crashes | Integration Risk | Medium | High | 1. Conduct daily small-scale integration tests; 2. Coordinate software/electrical teams for joint troubleshooting | Xuehao Shi(Software Engineer) + Xikai Wang(Electrical Wiring Engineer) |
| 4.4 | Obstacle avoidance/pickup functions fail field tests | Performance Risk | Medium | High | 1. Increase test scenarios (different obstacles/speeds); 2. Optimize control logic post-test | Kun Chen(Assembly Engineer) |
| 5.1 | Project website does not meet presentation requirements | Scope Risk | Low | Medium | 1. Confirm web design requirements in advance; 2. Share drafts with the manager in phases | Mingfeng Pan (Web PR) |
| 5.2 | Promotional poster content does not match project positioning | Scope Risk | Low | Medium | 1. Align poster draft with project goals before finalization; 2. Get manager approval for design | Mingfeng Pan (Web PR) |
| 6.2 | Key content is missing from the final report compilation | Documentation Risk | Low | Medium | 1. Create a report template checklist; 2. Haifeng Xia (Secretary) assists with review | Haifeng Xia (Secretary) |
| 6.3 | Project files are misplaced during archiving | Administrative Risk | Low | Medium | 1. Create a standardized file naming/storage directory; 2. Secretary conducts archive verification | Haifeng Xia (Secretary) |